## Slide 1
CAPSTONE PROJECT PROPOSAL
E-Reader Resource Allocation &
Digital Asset Lending Portal
An end-to-end platform for managing physical e-reader inventory, licensed digital collections, and equitable patron access across a distributed library network. By:
Name: Ashwanth SP Reg No:1921260012
Name: Yokesh Kanna M Reg No:1921260017 Name: N A SriHaran Reg No:1911260036

## Slide 2
AGENDA
What This Deck Covers
02
01
Problem Landscape
Why device scarcity and license waste persist
02
Vision & Objectives
The outcomes the portal is built to deliver
03
Users & Journeys
Patrons, librarians, and system administrators
04
Core Modules
Inventory, lending, allocation, and analytics
05
Architecture & Data
Services, schema, and integrations
06
Allocation Engine
Scoring logic that decides who gets what
07
Roadmap & Metrics
Phased delivery, KPIs, risks, and budget
08
Governance
Security, privacy, and accessibility commitments

## Slide 3
THE PROBLEM
Demand Outpaces the Devices
03
Manual Waitlists
Requests tracked in spreadsheets and email
No visibility into queue position
Staff spend hours reconciling records
Idle Inventory
Devices sit uncharged in back rooms
Overdue units are chased by phone
No condition or repair history kept
License Waste
Concurrent-use seats expire unused
Duplicate titles bought across branches
Renewals decided without usage data
The consequence
Patrons in the highest-need groups — students without home broadband, homebound readers, and adult literacy learners — wait longest, because allocation is first-come-first-served rather than need-aware. Meanwhile paid-for digital seats go unclaimed in the same month.

## Slide 4
VISION
One Portal for Every Resource
04
Vision statement
Every reader in the network can find, request, and receive the right reading resource — physical or digital — within one working day, and every asset the library owns is accounted for at all times.
Need-aware, transparent allocation
Single source of truth for all assets
Evidence-based purchasing decisions
Cut average wait time
From 19 days to under 5 days for priority requests
Raise device utilisation
Target 85% of the fleet actively circulating each week
Recover unused licenses
Reclaim and reassign idle concurrent-use seats weekly
Eliminate manual tracking
Retire branch spreadsheets within two quarters

## Slide 5
USERS
Who the Portal Serves
05
Patrons
Browse the catalogue by format and language
Request a device or reserve a digital title
Track queue position and pickup window
Renew, return, or report a fault online
Branch Librarians
Check devices in and out with a barcode scan
Wipe, charge, and re-shelve returned units
Override allocation with a logged justification
Flag damage and open repair tickets
Collection Managers
Monitor license consumption per publisher
Compare hold ratios against copies owned
Plan renewals from real usage evidence
Rebalance stock across branches
Administrators
Manage roles, branches, and access policy
Configure allocation weights and rules
Audit every override and data export
Maintain integrations and uptime

## Slide 6
CORE MODULES
Six Modules, One Workflow
06
Asset Registry
Every e-reader, tablet, and accessory with serial number, firmware, battery health, and condition grade.
Digital Rights Ledger
Tracks license type, seat count, expiry date, and publisher terms for each digital title.
Request & Queue
Patron-facing intake with eligibility checks, format preference, and live queue position.
Allocation Engine
Scores and ranks open requests nightly, then proposes assignments for staff confirmation.
Circulation Desk
Barcode check-out and check-in, condition capture, loan extension, and overdue escalation.
Insight Dashboard
Utilisation, wait times, unmet demand by branch, and renewal recommendations.

## Slide 7
PATRON JOURNEY
From Request to Return in Six Steps
07
1
Discover
Search the unified catalogue; filters cover format, language, and accessibility features.
2
Request
Submit a request with a preferred branch, pickup window, and optional need declaration.
3
Score
The engine scores the request against equity, wait time, and purpose criteria overnight.
4
Assign
Staff confirm the proposed match; the patron receives a hold notice with a 48-hour window.
5
Collect
Pickup at the branch or courier delivery for homebound patrons; device is pre-charged and wiped.
6
Return
Return by scan or drop-box; condition is logged and the unit re-enters the pool the same day.
Digital-only titles skip steps 4 and 5 entirely — the license seat is released to the patron's account instantly once scoring clears.

## Slide 8
ARCHITECTURE
Layered, Service-Oriented Architecture
08
Presentation Layer
Responsive patron web portal · staff console · kiosk mode for branch desks
Application Services
Request service · allocation service · circulation service · notification service
Domain & Rules
Eligibility rules · scoring weights · loan policy · overdue and fine logic
Data Layer
Relational store for assets, loans, and patrons · event log · reporting warehouse
Integrations
ILS / Koha · OverDrive & Libby · SSO identity provider · SMS and email gateway
All services communicate over authenticated internal APIs; every state change is written to an append-only event log for audit and replay.

## Slide 9
DATA MODEL
Core Entities and Their Relationships
09
Entity | Key Attributes | Relationships
Device | serial, model, firmware, battery health, condition grade, home branch | belongs to Branch; has many Loans
DigitalTitle | ISBN, publisher, license type, seat count, expiry, format | has many LicenseSeats
LicenseSeat | seat id, status, current holder, checkout expiry | belongs to DigitalTitle; has many Loans
Patron | member id, branch, eligibility tier, accessibility needs, contact prefs | has many Requests and Loans
Request | requested format, priority score, need declaration, status, created at | belongs to Patron; yields one Loan
Loan | asset ref, checkout date, due date, renewals, return condition | belongs to Patron and Device or Seat
AllocationRun | run timestamp, ruleset version, decisions made, overrides logged | references many Requests
Every Loan row is immutable once closed, giving a permanent circulation history for audit and forecasting.

## Slide 10
ALLOCATION LOGIC
How the Allocation Engine Decides
10
Scoring factors and weights
Equity / need tier
35%
Days already waiting
25%
Stated purpose (study, literacy, work)
15%
Accessibility requirement
15%
Return reliability history
10%
Guardrails
No patron may hold more than two devices at once
Requests older than 30 days are auto-escalated
Human in the loop
Staff can override any proposal
Every override records a reason and reviewer
Fairness review
Weights re-examined each quarter
Outcomes reported by demographic band

## Slide 11
DIGITAL LENDING
Managing Licensed Digital Collections
11
One Copy / One User
Mirrors physical lending: a single seat, a single reader, a fixed loan period. Simple to reason about but creates the longest hold queues.
Concurrent Access
A fixed number of simultaneous readers. The portal releases seats the moment a loan closes, so idle time falls to near zero.
Metered by Checkout
The license expires after a set number of loans. Usage counters warn managers before a title silently disappears from the catalogue.
Metered by Time
The license expires on a calendar date. Renewal prompts are raised 60 days out with usage evidence attached.
Reclamation job: any seat unopened 72 hours after assignment returns to the pool automatically and the next patron in queue is notified.

## Slide 12
SUCCESS METRICS
Targets We Will Measure Against
12
85%
Target weekly device utilisation across the fleet
< 5
Target days from request to fulfilment for priority tiers
≤ 2%
Ceiling for unrecovered or lost devices per year
Supporting indicators
Share of allocations going to priority-tier patrons
Unmet demand by branch, format, and language
Median hold queue depth per digital title
Percentage of licensed seats used before expiry
Staff hours saved on manual reconciliation
Patron satisfaction score at loan closure
[BASELINE FIGURES — replace with your library's current numbers]

## Slide 13
ROADMAP
Four Phases Over Twelve Months
13
Phase 1 · Months 1-3
Foundation
Asset registry and barcode intake
Patron identity via existing SSO
Branch staff console v1
Phase 2 · Months 4-6
Lending Live
Request intake and queue view
Circulation check-in / check-out
Notifications by SMS and email
Phase 3 · Months 7-9
Digital & Scoring
License ledger and seat reclamation
Allocation engine with staff override
Publisher platform integrations
Phase 4 · Months 10-12
Insight & Scale
Dashboards and renewal advice
Cross-branch stock rebalancing
Accessibility and performance audit

## Slide 14
GOVERNANCE
Risks, Controls, and Commitments
14
Risk | Impact | Mitigation
Device loss or theft | Fleet shrinkage, budget overrun | Deposit-free tiers with graduated borrowing limits and remote lock support
Publisher terms change | Sudden loss of catalogue titles | License ledger alerts 60 days before expiry; multi-vendor sourcing
Patron privacy exposure | Loss of trust, legal risk | Loan history anonymised after return; role-based access; no third-party analytics
Allocation seen as unfair | Community pushback | Published scoring criteria, visible queue position, quarterly equity report
Staff adoption gap | Shadow spreadsheets persist | Branch champions, in-context training, phased spreadsheet retirement
Integration downtime | Requests stall mid-flow | Queued retries, offline check-in mode, documented manual fallback
Accessibility is treated as a requirement, not a phase: WCAG 2.2 AA for both portals, plus large-print and screen-reader-ready device profiles.

## Slide 15
IN SUMMARY
Fewer idle assets.
Shorter queues.
Fairer access.
The portal turns three disconnected manual processes — device tracking, license management, and patron waitlists — into one auditable system that can prove where every resource went and why.
Approve
Phase 1 scope and budget
Assign
A branch champion per site
Agree
The equity scoring weights
Thank you · Questions welcome